Proposal Task Form – Architecture & Workflow
Version 2.0 – Updated January 04, 2026

1. Components

| Component | Purpose |
| --- | --- |
| HTML Form (GitHub Pages) | Single interface. Two tabs: “New Opportunity (Partners)” + “New/Update Task (Staff)”. Minimal cognitive load. |
| Google Sheet | Central dashboard & audit trail. Tracks proposals sent/won, ₦ value, conversion %, source performance, follow-up status. Auto-calculates metrics. Linking Trello card ID back to Google Sheet row. |
| Trello Board | Visual progress board. Auto-created cards + labels (“New”, “Overdue”, “High Value”, etc.). |
| Google Drive | Standardized folder structure. Script enforces naming convention and access. |
| Automation Script (Google Apps Script – maintained by BOM) | Connects form → Sheet → Trello → Drive → notifications. Handles creation, updates, escalations, error logging. |
| Notifications | Email/Slack. Escalating reminders (Day 7 gentle → Day 14 urgent → daily digest to BOM if overdue). |
| Enforcement & Governance | Phased policy rollout led by BOM. “All opportunities must enter via Partner form” becomes rule only after value proven. |

2. Phased Rollout Plan (Critical – Mitigates Over-enforcement Risk)

| Phase | Timeline | Tone & Messaging | Key Actions | Target Outcome |
| --- | --- | --- | --- | --- |
| Phase 1: Pilot & Prove | Jan–Feb 2026 | Voluntary / supportive: “Please try the form—it saves time & gives visibility.” | One-on-one Partner onboarding; track & share quick wins weekly; voluntary use. | 50–70% adoption; visible chaos reduction |
| Phase 2: Build Momentum | Feb–Mar 2026 | Evidence-based: “We’ve already prevented X missed proposals—let’s use this consistently.” | Weekly dashboard shares in meetings; gentle nudges; highlight pipeline & time savings. | 80–90% adoption; Partners reference system |
| Phase 3: Formal Policy | Mar 2026 onward | Clear & consistent: “All opportunities must use the Partner form—no verbal assignments.” | Co-announce policy; enforce via redirects (“Let’s enter it now”); embed in Weekly Ritual. | 100% entry; default behavior |

3. Workflow – New Opportunity / Proposal Task

text

Partner identifies opportunity

↓

1. Partner opens “New Opportunity” form tab (bookmark recommended)

Mandatory fields:

• Client Name

• Opportunity Source (dropdown: Existing client, Referral, Cold outreach, Partner network, Other)

• Description

• ₦ Estimate

• Assigned Staff (dropdown – 5 staff)

• Due Date

• Attach Files (optional)

Submit → script triggers immediately

↓

2. Automation:

• Creates Trello card (all details + labels + assigned to staff)

• Creates Drive folder: [ClientName]-[YYYY-MM-DD]-[PartnerInitials]-[StaffInitials]

• Logs row in Sheet (auto ID, timestamps, status=“New”, Source, ₦ estimate)

• Notifies: Assigned Staff + Partner (confirmation) + BOM (new entry alert)

↓

3. Staff drafts proposal → uploads files directly to the auto-created Drive folder

4. Workflow – Updates, Follow-ups & Closure

text

Staff / Partner works proposal

↓

1. Open “Update Task” form → select task from dropdown (populated from Sheet)

↓

2. Update fields:

| Field                  | Mandatory? | Options / Notes                                          |

|------------------------|------------|----------------------------------------------------------|

| Status                 | Yes        | Drafting, Review, Sent, Follow-up, Won, Lost, No Response |

| Files / Notes          | Optional   | Uploaded to correct Drive folder                         |

| Outcome (if closed)    | Yes if Won/Lost/No Response | Won (₦ value), Lost (reason dropdown: Price, Competitor, Timing, Other), No Response (timed out) |

| Next Follow-up Date    | If Follow-up status | Starts escalation clock                                  |

3. Script actions on submit:

• Updates Trello card & labels

• Updates Sheet row (status, outcome, ₦ impact, timestamp)

• “Sent” → notifies Partner: “Follow-up suggested in 7 days”

• “Follow-up” → schedules: Day 7 (Staff), Day 14 (Partner + BOM), daily digest if still overdue

• Closed (Won/Lost/No Response) → finalizes row, archives Trello card, alerts BOM for review

5. BOM Weekly Review Ritual (15–20 min – standing, e.g. Friday) Purpose: Turn data into leadership insight & culture Agenda:

- New opportunities this week (incl. source breakdown)

- Overdue follow-ups & escalations

- Closed outcomes (Won / Lost reasons / No Response)

- 1–2 key insights (e.g., “Referrals convert 3× higher than cold”; “60% No Response after day 10”)

- Quick actions assigned (Partners own execution, BOM facilitates & tracks)

6. Risk Mitigations – Single Point of Failure

| Risk | Mitigation Strategy |
| --- | --- |
| Only BOM understands/fixes script | High-level system doc (architecture diagram, steps, troubleshooting) in shared Drive |
| BOM overload / indispensability | Train 1 backup staff on form usage & dashboard reading (not code); script error logging & alerts to BOM |
| Political risk if everything funnels through BOM | Position BOM as strategic governor (insights, rituals, escalations) not daily janitor |

7. Data Flow Summary

text

Partner New Opportunity Form ──┐

Staff Update Form    ──────────┼───► Automation Script (BOM-maintained)

│

▼

├─► Google Sheet ── Dashboard / Metrics / Audit (100% tracked)

├─► Trello ──────── Visual board + auto-labels

├─► Google Drive ── Standardized folders

└─► Notifications ─ Escalating alerts + daily digest

8. Expected Quantifiable Outcomes

- Proposals tracked: → 100% (no manual archive digging)

- Conversion & leakage visibility: Exact rates by source + reason (e.g., “40% No Response due to follow-up gaps”)

- Time saved: ~2–4 hours per proposal (no tool switching / lost files)

- Revenue impact potential: +20–30% conversions via consistent follow-up (industry benchmark)

- Strategic insight: Source performance, loss patterns → guides partner focus & training

Comprehensive Implementation Plan: Proposal Management System

*Version 2.5 – Production Ready | Based on Original + All Feedback*
Owner: BOM | Timeline: January 4–31, 2026

🎯 Executive Summary

Goal: Implement a streamlined proposal tracking system that eliminates manual chaos, provides full pipeline visibility, and improves conversion rates through consistent follow-ups.

Core Value: 100% proposal tracking, +20-30% conversion improvement via systematic follow-up, ~2-4 hours saved per proposal.

Approach: Phased rollout (Pilot → Momentum → Policy) with strong technical foundations and change management.

📅 Phase 0: Foundation Setup (Week 1)

Objective: Build and test core system in sandbox environment

A. Technical Infrastructure Setup

| Task | Owner | Details | Success Criteria |
| --- | --- | --- | --- |
| 1. HTML Form Development | BOM | • Two-tab interface (New Opportunity/Update Task) • Field validation (₦ numeric, file size <25MB) • Success/error banners + loading states • File upload with multiple support | Form loads on GitHub Pages; all validations work |
| 2. Apps Script Web App | BOM | • doPost() with CORS headers • Route by formType (new/update) • JSON response structure • Error handling with retry logic | Web app deployed; accepts POST requests |
| 3. Google Sheet Dashboard | BOM | • Columns: ID, Timestamp, Client, Source, ₦, Staff, Due, Status, Outcome, Folder URL, Trello URL • Script_Errors tab for logging • Data validation rules | Sheet structure ready; formulas calculate metrics |
| 4. Trello Board Setup | BOM | • Lists: New, Drafting, Review, Sent, Won, Lost • Labels: New, High Value (₦ > threshold), Overdue, Urgent • Get API keys and member IDs | Sandbox board ready with all lists/labels |
| 5. Drive Folder Structure | BOM | • Root folder: Proposals/2026/ • Naming convention: [Client]-[YYYY-MM-DD]-[PInit]-[SInit] • Sharing: "Anyone with link can edit" | Test folder created with correct permissions |

B. Core Automation Scripts

javascript

// Main Functions to Build:

1. handleFormSubmission(e)      // Routes new/update

2. createNewOpportunity(data)   // Sheet row + Trello + Drive

3. updateTask(data)            // Status changes + moves

4. trelloRequestWithRetry()    // API with exponential backoff

5. sendNotifications()         // Email alerts to stakeholders

6. validateFileUploads()       // Size + type validation

7. logError()                  // Detailed error to Sheet

8. sendDailyDigest()           // Time-triggered report

C. Testing Protocol

Test 5+ scenarios end-to-end:

- ✅ Happy Path: New proposal → all systems create records

- ✅ Update Flow: Status change → Trello card moves

- ✅ File Upload: Multiple files → all saved to Drive

- ✅ Large File: >25MB → rejected with clear error

- ✅ API Failure: Trello down → retry logic + error log

- ✅ ₦ Validation: Non-numeric → rejected at form

- ✅ Closure: Won/Lost → archival + metrics update

D. Documentation & Training

| Document | Audience | Content |
| --- | --- | --- |
| System Architecture | All users | Draw.io diagram of data flow |
| Quick Start Guide | Partners/Staff | 1-page form instructions |
| Troubleshooting Guide | Backup staff | Common errors + solutions |
| Operations Manual | BOM/Backup | Script maintenance procedures |

Backup Training Session: 30 minutes covering:

- Form submission process

- Reading dashboard metrics

- Identifying/reporting errors

- Retrying failed submissions

📈 Phase 1: Pilot & Prove (Weeks 2–3: Jan 11–24)

Objective: Voluntary adoption with 50–70% participation

A. Launch Communication

Tone: Supportive, value-focused
Message: "Try this new tool—it saves time and gives visibility"

Channels:

- One-on-one onboarding with each Partner (30 min)

- Team demo showing quick wins

- Email announcement with link to form

B. Support Structure

| Support Type | Owner | Response Time |
| --- | --- | --- |
| Quick Questions | BOM | < 2 hours |
| System Issues | BOM | < 4 hours |
| Feedback Collection | BOM | Weekly review |

C. Success Tracking

Metrics to monitor weekly:

- Adoption Rate: % of opportunities entered via form

- Time Savings: Self-reported time saved per proposal

- System Reliability: Error rate / success rate

- User Satisfaction: Quick feedback survey

Weekly BOM Check-in: 15 min every Friday

- Review adoption metrics

- Address any friction points

- Share one quick win with team

D. Quick Wins Promotion

Spotlight examples where system helped:

- "Partner X found old proposal in 30 seconds vs 10 minutes digging"

- "Staff Y got automatic follow-up reminder for ₦5M opportunity"

- "BOM identified 3 overdue proposals before they were forgotten"

🚀 Phase 2: Build Momentum (Weeks 4–6: Jan 25–Feb 14)

Objective: 80–90% adoption with evidence-based messaging

A. Communication Shift

Tone: Evidence-based, collaborative
Message: "We've prevented X missed proposals—let's use this consistently"

Evidence to showcase:

- Number of proposals now tracked vs manual era

- Time saved across team (convert to ₦ value)

- Opportunities caught before deadline

- Conversion rate improvements

B. Enhanced Features Rollout

| Feature | Purpose | Timing |
| --- | --- | --- |
| Dynamic Dropdowns | Staff list from Sheet | Week 4 |
| Advanced Metrics | Source performance dashboard | Week 5 |
| Mobile Optimization | Form works on phones | Week 6 |

C. Ritual Establishment

Weekly Review Meeting (20 min, standing):

- New Opportunities (5 min): Source breakdown + high-value highlights

- Overdue Follow-ups (5 min): Escalation review + actions

- Closed Outcomes (5 min): Win/loss analysis + patterns

- Insights & Actions (5 min): One key insight + owner assignment

D. Recognition System

- Weekly shout-out for most consistent user

- Feature champion for best feedback

- Public acknowledgment in team meetings

🏛️ Phase 3: Formal Policy (Week 7 onward: Feb 15+)

Objective: 100% compliance through policy + habit

A. Policy Communication

Announcement Format:

text

Subject: Important Update: New Proposal Submission Policy

Starting March 1, 2026:

• All new opportunities MUST be entered via Partner Form

• No verbal assignments accepted

• All updates MUST go through Update Form

Why? Because in the last 6 weeks, this system has:

✓ Tracked 100% of proposals

✓ Saved ~45 hours of manual work

✓ Increased follow-up consistency by 70%

Need help? Quick guide: [LINK]

B. Enforcement Mechanisms

- Redirect in meetings: "Great opportunity! Let's enter it in the form now."

- Form as single source: All reports pull from Sheet data only

- BOM gatekeeper: Only acts on system-tracked proposals

C. Exception Process

| Exception Type | Process | Escalation |
| --- | --- | --- |
| Technical Issue | Use backup form → BOM enters manually | Immediate to BOM |
| Urgent (<24h) | Enter form → mark "Urgent" → automatic BOM alert | BOM coordinates |
| Offline Access | Text BOM → entered next business day | Daily batch entry |

D. Continuous Improvement

Monthly Retrospective:

- What's working well?

- What friction remains?

- One small improvement for next month

- Recognition for contributions

⚠️ Risk Mitigation Matrix

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Single point failure (BOM) | Medium | High | Backup trained; full documentation |
| User resistance | High | Medium | Phased rollout; quick wins showcase |
| Technical errors | Medium | Medium | Robust error logging + retry logic |
| Data integrity issues | Low | High | Validation at entry + audit scripts |
| Scalability limits | Low | Medium | Modular design; API rate handling |

📊 Success Metrics & KPIs

Quantitative Goals

| Metric | Baseline | Target | Measurement Method |
| --- | --- | --- | --- |
| Proposals Tracked | Manual (~60%) | 100% | Sheet entries vs known opportunities |
| Time Saved/Proposal | 0 hours | 2-4 hours | Self-report survey |
| Conversion Rate | Current baseline | +20-30% | Won/(Won+Lost) comparison |
| Follow-up Consistency | Inconsistent | 95% on-time | Days between sent → follow-up |
| User Adoption | 0% | 100% | Form submissions per user |

Qualitative Goals

- No more "I forgot to follow up"

- No more "Where's that proposal file?"

- No more "What's our pipeline look like?"

- Yes to "I can find any proposal in <1 minute"

- Yes to "I know exactly what to work on next"

🛠️ Technical Debt & Future Enhancements

Post-Launch Priorities

- API Rate Limiting: Monitor Trello/Google quotas

- Backup Script Access: Read-only script access for backup

- Automated Reports: Weekly performance emails

- Integration Expansion: Connect to accounting software

- AI Features: Smart follow-up suggestions, template recommendations

Scaling Considerations

- User growth: Dynamic staff list management

- Volume increase: Batch processing for updates

- Mobile app: Progressive Web App version

- Offline mode: Local storage + sync

📝 Implementation Checklist

Week 1 Foundation (Jan 4–10)

- HTML form live on GitHub Pages

- Apps Script Web App deployed

- Sheet dashboard structured

- Trello board configured

- Drive folders tested

- Error logging implemented

- Daily digest trigger set

- Backup training completed

- Documentation created

- 5+ test scenarios passed

Phase 1 Pilot (Jan 11–24)

- One-on-one Partner onboarding

- First week metrics collected

- Quick wins identified and shared

- Feedback loop established

- Adoption tracking dashboard

Phase 2 Momentum (Jan 25–Feb 14)

- 80% adoption achieved

- Weekly ritual established

- Enhanced features rolled out

- Evidence-based messaging refined

- Recognition system implemented

Phase 3 Policy (Feb 15+)

- Policy announced and enforced

- 100% compliance achieved

- Exception process documented

- Monthly retrospective scheduled

- Continuous improvement loop

💡 Key Insights from Feedback

- CORS matters: Explicit headers prevent cross-origin issues

- Retry logic is essential: APIs fail; graceful handling builds trust

- Validation at entry: Prevents downstream data corruption

- Actionable digests: Turn data into decisions, not just information

- Backup is non-negotiable: Single point of failure = system failure

🎯 Final Success Definition

The system is successful when:

- Partners voluntarily enter every opportunity

- Staff check Trello before asking "what should I work on?"

- BOM spends <1 hour/week on system maintenance

- Leadership makes decisions based on system data

- No one asks "where's the file?" or "did we follow up?"

🔄 Iteration Mindset

This is version 1.0, not the final product. Monthly retrospectives will identify improvements. The architecture supports easy enhancement. Focus on getting value flowing, then optimize based on real usage.